# Smart Traffic Management System – Project Management Activities

### Execution Phase Activities (Cleaned & Non-Redundant)

1. Procurement & Logistics

- Select vendors and issue contracts.

- Procure sensors, cameras, controllers, servers, networking equipment.

- Manage delivery and storage logistics.

2. Hardware Installation & Deployment

- Site preparation (civil works, poles, junction boxes).

- Install and calibrate sensors (mounting, wiring, transmission checks).

- Install and align cameras (network setup, analytics configuration).

- Integrate smart traffic lights (controllers, signal timing, adaptive testing).

- Set up servers, networking, and storage at the Traffic Control Centre.

- Ensure power supply and backup systems are connected.

3. Software Development & Integration

- Develop and configure the central monitoring dashboard.

- Implement real-time traffic analytics and visualization tools.

- Integrate hardware with traffic control systems and IoT devices.

- Configure user access levels and security protocols.

4. System Setup & Configuration

- Calibrate sensors and align cameras.

- Configure adaptive signal timing and control logic.

- Establish secure communication channels (fiber, 4G/5G, VPN).

5. Capacity Building

- Develop training manuals and SOPs.

- Train county traffic engineers on system operation.

- Train traffic police on monitoring and enforcement response.

- Conduct operational workshops at the Traffic Control Centre.

6. Stakeholder Engagement

- Provide regular updates to Nairobi County Government, KURA, NTSA, and Police.

- Run community awareness campaigns on system benefits and expected changes.

## Monitoring & Control Phase Activities

1. Performance Tracking

- Weekly project progress reviews by the Project Manager.

- Monthly Steering Committee reviews against budget and timeline.

2. Quality Assurance

- Conduct unit testing of hardware and software

- Perform end-to-end integration testing (sensors, cameras, traffic lights, dashboard).

- Run pilot testing at each intersection.

- Compare baseline vs post-installation traffic performance.

- Optimize and fine-tune the system.

3. Risk Monitoring

- Update the risk register weekly.

- Apply mitigation strategies for delays, failures, or stakeholder conflicts.

4. Change & Issue Management

- Handle change requests (scope modifications).

- Resolve operational issues (equipment malfunction, network disruptions).

5. KPI & Cost Control

- Track KPIs: traffic flow improvements, congestion reduction, signal responsiveness, downtime, and user satisfaction.

- Monitor budget with monthly financial reports.

- Ensure procurement and vendor performance compliance.

## Closing Phase Activities

1. Final Evaluation

- Conduct monitoring and evaluation after pilot runs.

- Prepare the final impact assessment report.

- Document lessons learned and recommendations for future scale-up.

2. Formal Handover

- Conduct knowledge transfer sessions with Nairobi County Government staff

- Transfer system ownership to Nairobi County Government.

- Deliver O&M manuals, technical documentation, and training records.

- Obtain formal sign-off from key stakeholders (NCCG, KURA, NTSA).

3. Warranty & Support Transition

- Initiate first-year warranty support as per scope.

- Provide vendor support contracts and escalation contacts.

4. Administrative Closure

- Finalize financial accounts and release contingency funds.

- Close procurement contracts with vendors.

- Archive all project documentation (plans, reports, risk logs, WBS updates).

5. Celebration & Communication

- Announce project completion and share results with the public.

- Recognize contributions of the project team and stakeholders.